## Slide 1: Capital Improvement Plans
Presented by: Paige E. Sansone, CPA, Partner, Umbaugh

## Slide 2: County Commissioners – Roles in Connection with Capital Planning
Anticipate and plan for capital improvements
Provide (maintain) appropriate facilities for government operations
Perform strategic transportation planning for roads and bridges to support growth and maintain existing systems
Notes: FOCUS AREA 5: Capital Projects
Anticipate and plan for capital improvements and ensure the Commissioners meet their statutory obligation to provide appropriate facilities for government operations.
FOCUS AREA 6: Roads & Bridges
Perform strategic transportation planning, utilizing resources at the local, regional, state, and federal level to prioritize road and bridge projects as well as seek sources of revenue to fund infrastructure projects to support growth and maintain existing systems.

## Slide 3: Key Components of Capital Planning
Comprehensive inventory of capital assets (know what you own)
Prioritization of capital investments to make sure key assets are repaired or replaced as necessary (before an emergency)
Financial plan (how will the investments be funded)
Community education (present the costs and benefits of maintaining capital infrastructure)

## Slide 4: Multi-Year Capital Planning
Should answer the following questions:
  What are the county’s capital investment priorities?
  How much will it cost to construct, operate, and maintain?
  What is the fiscal capacity of the county to support capital spending over time?
Should have a clear mission:
  To maintain and improve the county’s capital assets over time
Should be flexible:
  Respond to new needs and address emergencies

## Slide 5: Multi-Year Capital Planning Process
Develop policies
  Establish process for addressing maintenance, replacement, and proper fixed asset accounting over the full life of the asset
Needs assessment
  Identify all capital and major equipment needs
  Prioritize
Affordability analysis
  Balance capital priorities with fiscal constraints
Develop a comprehensive financial plan

## Slide 6: Creating an Asset Inventory
Goal is to identify all capital assets that may need repair or replacement at some point in time
Utilize existing capital asset records
Department managers can provide information on the current condition of existing assets
Insurance carriers may have basic information on equipment and buildings

## Slide 7: Creating an Asset Inventory (Cont’d)
An asset inventory includes (but is not limited to):
  highways, roads and bridges; public buildings; equipment and vehicles; land; and improvements to land other than buildings
The asset inventory should include:
  A brief description of the asset
  Location
  Estimated useful life
  Remaining useful life
  Current condition
  Estimated replacement value

## Slide 8: Prioritizing Capital Projects
Factors to consider when evaluating projects:
  Health and safety concerns
  Legal mandates
  Economic, environmental, or social value
  Operational benefits
  Specific needs or demands for improved service (community input)
  Return on investment (saving on maintenance costs)
  Capacity to leverage other resources (matching funds for grants)
  Project feasibility (cost, timetables, management capacity)
  Project risks

## Slide 9: Prioritizing Capital Projects (Cont’d)
Assess needs over a certain time period (usually 5 years)
  Gather information from department heads
  Use asset inventory to identify projects necessary in future years
  Add “new” priorities
Determine which factors to use (on previous slide) and how they should be weighted
Compare benefits of a particular project to its total cost both for initial construction and ongoing operating expense

## Slide 10: Assess Budgetary Impact
Estimate impact on
  Cash reserves
    Impact on cash flow and fund balances
  Debt service
    Debt capacity
    Annual debt payments and funding source
    Re-issuance of debt as old debt is paid off
  Future operating expenditures
    Estimate costs necessary to utilize capital asset
      Initial costs (furnishings and computers)
      Ongoing costs (utilities and maintenance)

## Slide 11: Assess Budgetary Impact (Cont’d)
Estimate Impact on
  Revenues
    Estimate increased fees or user charges if capital is to be funded with revenues
  Savings
    Estimate savings from improved efficiencies (ex: reduced maintenance and utility costs)

## Slide 12: Capital Financing
Identify resources
  Designated capital reserves
    Examples: cumulative funds, Rainy Day, Major Moves, LOIT Special Distribution
  Debt financing
    Examples: general obligation bond, lease financing
  Grants
  Private investment/donations

## Slide 13: Adopting the Capital Plan
Summary document describing the needs, priorities, costs, financing, and timing of projects
Formal adoption of the plan
Incorporate plan into the budget process
Update the plan annually

## Slide 14: Monitor Plan Results
The plan is only as good as the results it produces
Monitor to ensure that projects remain on schedule and within budget
Evaluate asset performance
  Is the project producing the expected results?
  Have long-terms goals been met?
Monitor external environment
  Changes in technology or equipment can make portions of the plan obsolete
  Changes in State and Federal funding may impact number and/or priority of projects
  Citizen input may signal a change in direction

## Slide 15: Benefits of Multi-Year Capital Planning
Helps to prioritize projects and develop a plan to finance those projects
Efficient use and management of resources - helps spread the costs of capital improvements over time
Demonstrates strong management (particularly important to bond rating agencies)
Notes: A multi-year capital plan helps manage resources by scheduling expenditures over a number of years and creating a plan to meet those expenditures
Rating agencies and other municipal market analysts often look at the following indicators when evaluating municipal debt.

## Slide 16: Sample Forms

## Slide 17: Example – Vehicle Asset Inventory

## Slide 18: Example – Vehicle Repairs/Maintenance Schedule

## Slide 19: Example: Capital Request

## Slide 20: Example – Capital Plan

## Slide 21: References
Government Finance Officers Association (GFOA)
  Multi-Year Capital Planning
  Capital Planning Policies
  Capital Project Monitoring and Reporting
  Capital Asset Management
State of New York Division of Local Government and School Accountability - Local Government Management Guide: Multiyear Capital Planning
How to Develop a Multi-Year Capital Plan, Cornell University Local Government Program

## Slide 22: QUESTIONS
© 2015 H. J. Umbaugh and Associates, Certified Public Accountants, LLP. All rights reserved.

## Slide 23: Contact Information
UMBAUGH
Paige E. Sansone
sansone@umbaugh.com
www.umbaugh.com
Follow us on Twitter @Umbaugh_FA
Like us on Facebook